API Discovery RAG

Development Plan

Hackathon Edition — Lightweight Local RAG for API Recommendation

# 1. Overview

This document outlines the architecture and step-by-step development plan for a lightweight, locally-hosted Retrieval-Augmented Generation (RAG) system designed for API discovery. The system allows developers to describe what they need in natural language and receive either a direct API match or the closest available API with specific enhancement suggestions.

The system is scoped for a hackathon context: fast to build, zero infrastructure overhead, and uses OpenAI APIs to eliminate local model setup time. All 500 API records are manually populated via a JSON file and indexed through a one-time ingestion script.

# 2. Technology Stack

| Component | Technology | Rationale |
| --- | --- | --- |
| Embeddings | OpenAI text-embedding-3-small | No local download, fast, cheap, high quality semantic search |
| Vector Store | ChromaDB | In-process, persists to disk, no separate server, Python-native |
| LLM | OpenAI gpt-4o-mini | Fast, cheap, sufficient for structured enhancement suggestions |
| Backend | FastAPI + Uvicorn | Lightweight Python API server, auto docs at /docs |
| Data Input | JSON file + ingest.py | Manual one-time ingestion script, re-runnable via upsert |
| Local Sharing | ngrok | Instant public tunnel to local server, no deployment needed |

# 3. Architecture

## 3.1 Project Structure

api-rag/

├── data/

│   └── apis.json              # Manually created API records

├── db/                        # ChromaDB persistence (auto-created)

├── scripts/

│   └── ingest.py              # One-time ingestion script

├── app/

│   ├── main.py                # FastAPI app + endpoints

│   ├── retriever.py           # ChromaDB query logic

│   ├── recommender.py         # LLM enhancement suggestion

│   └── models.py              # Pydantic request/response schemas

├── .env                       # OPENAI_API_KEY

├── requirements.txt

└── README.md

## 3.2 Request Flow

- User submits a natural language query via POST /search

- Query is embedded using OpenAI text-embedding-3-small

- ChromaDB performs cosine similarity search, returning top 5 results with scores

- Threshold logic classifies the result:

  - Score ≥ 0.75  →  Direct match, return API details

  - Score 0.45–0.74  →  Closest match, call LLM for enhancement suggestion

  - Score < 0.45  →  No match found

- Response returned as structured JSON with match type, API metadata, and optional enhancement text

# 4. Data Schema

## 4.1 apis.json Record Structure

Each API record in apis.json must follow this structure. The ingestion script will flatten all text fields into a single embedding string:

{

"id": "api_001",

"name": "GetCustomerOrders",

"description": "Retrieves all orders placed by a customer within a date range.",

"use_cases": ["order history", "customer lookup", "purchase tracking"],

"input": {

"customer_id": "string, required",

"from_date": "ISO date, optional",

"to_date": "ISO date, optional"

},

"output": {

"orders": "array of order objects",

"total_count": "integer",

"status": "string"

},

"method": "GET",

"endpoint": "/customers/{id}/orders",

"tags": ["orders", "customers", "e-commerce"]

}

## 4.2 Embedding String Format

The ingestion script flattens each record into a single string for embedding:

"GetCustomerOrders — Retrieves all orders placed by a customer within a

date range. Use cases: order history, customer lookup, purchase tracking.

Inputs: customer_id (string, required), from_date (ISO date, optional).

Outputs: orders array, total_count integer, status string.

Tags: orders, customers, e-commerce."

This approach embeds the full semantic context of each API in one vector, which works well for 500 records and avoids multi-vector complexity.

# 5. Detailed Build Plan

## Phase 1 — Setup (30 min)

- Create project folder structure as outlined in section 3.1

- Create requirements.txt with: fastapi, uvicorn, chromadb, openai, python-dotenv, pydantic

- Create .env with OPENAI_API_KEY=your_key_here

- In app/main.py, initialize the OpenAI client and ChromaDB persistent client pointing to ./db

- Create ChromaDB collection with cosine similarity: metadata={"hnsw:space": "cosine"}

## Phase 2 — Sample Data Generation (30–60 min)

- Write 20–30 representative API records in data/apis.json following the schema in section 4.1

- Cover varied domains (e-commerce, payments, auth, notifications, analytics) to test matching quality

- Include some deliberately overlapping APIs to test near-miss scenarios

- Tip: Use ChatGPT to bulk-generate realistic dummy APIs quickly — give it the schema and ask for 20 records

## Phase 3 — Ingestion Script: scripts/ingest.py (1–1.5 hrs)

- Load apis.json and parse all records

- Build the flatten_record(record) function that produces the embedding string format shown in section 4.2

- Batch all records into a single OpenAI embeddings call: openai.embeddings.create(model="text-embedding-3-small", input=[...])

- Call collection.upsert() with ids, embeddings, documents (embedding strings), and metadatas (full JSON per record)

- Use upsert (not add) so the script is safely re-runnable without errors on duplicate IDs

- Print confirmation count on completion

## Phase 4 — Retriever: app/retriever.py (1–1.5 hrs)

- embed_query(query): calls OpenAI to embed the user's input string

- search(query, n_results=5): embeds query, calls collection.query(), returns results with scores and metadata

- classify_result(score): applies threshold logic

  - score >= 0.75  →  match_type = "direct"

  - score 0.45–0.74  →  match_type = "closest"

  - score < 0.45  →  match_type = "no_match"

- Note: ChromaDB with cosine space returns distances (0 = identical, 2 = opposite). Convert to similarity: similarity = 1 - (distance / 2)

- Tune these thresholds empirically in Phase 7 — they depend on your data quality

## Phase 5 — LLM Recommender: app/recommender.py (1–1.5 hrs)

- Called only when match_type == "closest"

- Build a structured prompt passing: user's original query + closest API name, description, inputs, outputs

- Prompt template instructs gpt-4o-mini to return: what the API does well, what is missing, and specific enhancement recommendations

- Call openai.chat.completions.create(model="gpt-4o-mini", ...) with max_tokens=400

- Return the plain text response — no function calling needed

Prompt template:

You are an API consultant. A developer has a requirement that doesn't

exactly match any available API.

Developer requirement: {user_query}

Closest available API:

Name: {api_name}

Description: {description}

Inputs: {inputs}

Outputs: {outputs}

Respond with:

1. What this API covers from the requirement

2. What is missing

3. Specific enhancements (new params, output fields, or behavior)

## Phase 6 — FastAPI App (1–1.5 hrs)

app/models.py — Pydantic Schemas

- SearchRequest: { query: str }

- APIResult: { api_id, name, description, input, output, score, match_type, enhancement_suggestion }

- SearchResponse: { results: list[APIResult] }

app/main.py — Endpoints

- POST /search — main endpoint: embed query → retrieve → classify → call recommender if closest → return SearchResponse

- POST /ingest — triggers ingest logic from the API (useful during live demo to add records without terminal access)

- GET /health — returns {"status": "ok"} for uptime checks

- FastAPI auto-generates interactive docs at /docs — useful for demo

## Phase 7 — Testing + Threshold Tuning (1 hr)

- Run server: uvicorn app.main:app --reload

- Test Case 1 — Exact match: query that closely mirrors an API description → expect match_type = direct

- Test Case 2 — Near miss: query with partially matching intent → expect match_type = closest with enhancement

- Test Case 3 — No match: completely unrelated query → expect match_type = no_match

- Inspect raw cosine scores returned for each test and adjust thresholds in retriever.py accordingly

- Test the /ingest endpoint to confirm upsert works correctly on re-run

## Phase 8 — Demo Prep + Hosting (30 min)

- Local demo: uvicorn is all that's needed — use FastAPI's /docs UI as the frontend

- For remote access during hackathon: run ngrok http 8000 to get an instant public URL

- Optional cloud deploy: Railway.app — connect GitHub repo, add OPENAI_API_KEY env var, auto-deploys Python

- Create a short Postman collection or cURL examples for the panel/judges

- Write a one-page README covering: setup steps, ingestion command, and sample queries

# 6. Timeline Summary

| Phase | Task | Time | Details |
| --- | --- | --- | --- |
| Phase 1 | Setup + Project Scaffold | 30 min | Project structure, .env, requirements.txt, base clients initialized |
| Phase 2 | Sample Data Generation | 30–60 min | Write 20–30 API records in apis.json using the defined schema |
| Phase 3 | Ingestion Script | 1–1.5 hrs | ingest.py: flatten JSON → embed via OpenAI → upsert to ChromaDB |
| Phase 4 | Retriever Logic | 1–1.5 hrs | retriever.py: embed query → cosine search → threshold classification |
| Phase 5 | LLM Recommender | 1–1.5 hrs | recommender.py: structured prompt → gpt-4o-mini → enhancement suggestion |
| Phase 6 | FastAPI Endpoints | 1–1.5 hrs | main.py + models.py: /search, /ingest, /health endpoints |
| Phase 7 | Testing + Tuning | 1 hr | End-to-end tests, threshold tuning for direct/closest/no-match |
| Phase 8 | Demo Prep / Hosting | 30 min | ngrok tunnel or Railway deployment, README, Postman collection |

Total estimated time: 7–9 hours for a fully working demo.

Critical path: Phase 3 (ingestion) → Phase 4 (retriever) → Phase 6 (API). These three phases are the minimum viable demo.

# 7. Key Decisions & Trade-offs

- Why: ChromaDB over Pinecone/Weaviate:

  - Zero infra, in-process, persists to disk. More than sufficient for 500 records.

- Why: text-embedding-3-small over larger models:

  - Fast, cheap (~$0.02 per 1M tokens), and high quality for structured API text. No local download.

- Why: gpt-4o-mini over gpt-4o:

  - 10x cheaper, 2x faster, quality is sufficient for structured enhancement prompts.

- Why: Single concatenated embedding string over per-field embedding:

  - Simpler retrieval (one vector per API), captures full semantic context, easy to tune by adjusting what goes in the string.

- Why: Upsert over add in ingestion:

  - Makes the ingestion script idempotent — safe to re-run after adding/editing records without clearing the DB first.

# 8. Optional Enhancements (Post-Hackathon)

- Add a simple React or Streamlit frontend to replace the /docs UI

- Add metadata filtering (e.g., filter by method=GET or tags=["payments"]) to narrow search before embedding

- Support batch ingestion via CSV upload endpoint

- Add re-ranking using a cross-encoder model for better precision on edge cases

- Switch to persistent cloud vector store (Pinecone) for multi-user production use

- Add conversation history to support follow-up refinement queries